Weight Tracker App Launch Proposal

Joseph Limbert

Bachelor of Science in Computer Science, SNHU

CS 360: Mobile Architecture and Programming

Dr. Eidan Rosado

February 19, 2026

App Launch Proposal

Development of the weight tracking app has been completed; however, that is only half of the battle. Now it is time to plan how I will successfully launch the app on the android app store. There are many steps to consider before launching the app. Testing must be done to ensure the app runs correctly on a variety of devices and android versions. The design of the app store listing must be created. This includes the description, app icon, screenshots, and more. Monetization options must be planned. I must consider the ways I can make money from the app. The following proposal will outline all these details and more to prepare for a successful launch.

Testing

Google provides many valuable tools for testing the app before launching it on the app store. I plan to utilize several of them to ensure a smooth launch. We are targeting the latest API 36 with a minimum API 30. This will require testing to make sure that it runs on all of the android versions in between. The app asks for sms and telephony permissions, so we need to test that the app functions with the permissions accepted and denied.

Closed Testing

Google allows us to share the app with users for closed testing. I plan on sharing this people I know as well as utilizing social media such as Reddit, Google groups, and Discord to find testers that would be willing to test the app and provide feedback. It is important to get testers with a variety of devices and android versions to make sure that it will run correctly on these devices.  Getting feedback from testers will allow me to make any required changes to the app before it is launched.

Pre-Launch Reports

After the app is uploaded and available for closed testing, we can utilize pre-launch reports from Google. This service by Google will launch and test the app on several devices in Google’s test lab and provide reports on stability, performance, accessibility, and more. This will provide valuable feedback to make sure the app is performant and meets accessibility requirements.

Listing Design

The app store listing design will be important to the success of the app. The icon will need to represent what the app is about. I think having a scale with a simple color scheme would work well. The app is about tracking your weight, so a scale is instantly recognizable as something related to weight and health. The description will need to have a simple layout and explain the features and benefits of the app. The app itself is straightforward, and the description should be as well. I will also include several screenshots of the different views for the app. Good screenshots can be just as useful as the description in presenting to the user how the app works.

Monetization

The app will be free to download from the app store. This means that we will need to find other ways to make money from the app. Ads will be one of the ways we can monetize. I plan on including banner ads above the navigation bar of the app. They are not very intrusive to the user and don’t block functionality. I considered full screen ads as well, but I believe that this will be too disruptive on this type of app. I will also include an in-app purchase for a premium version of the app. This will remove the ads and add additional features. The premium version will include more advanced statistics such as BMI and weight history charts. It will also include the option to sync your data across multiple devices. The basic features of the app will be free, but having a premium version can entice users who enjoy the app to gain additional useful features.

Conclusion

As you can see, there is still a lot of work to be done before the app is ready to be launched. The premium features can be developed while the listing is being done. It can also be introduced incrementally during testing.  Launching the app is just the beginning. Development will continue to fix any issues that pop up once it is available to the public as well as add new features. If we take the time to ensure the app runs smoothly, has an enticing app listing, and meets the needs of the users we are aiming for, this can be a very successful app.